HANDOFF DOCUMENT

Slide-Aware Processing Mode

YouTube Tutorial to Doc Converter

From: Joe    To: Max

February 22, 2026

Repo: github.com/celstnblacc/youtube-tutorial-to-doc-converter

# 1. Summary

A new slide-aware processing mode has been implemented for the YouTube Tutorial to Doc Converter. When a user submits a video URL, they can now toggle a Presentation Mode switch. This triggers a different pipeline branch that auto-detects presentation slides, captures their final state, extracts text via OCR, aligns transcript to each slide, and generates structured documentation.

The feature is additive and non-breaking. The existing generic pipeline is untouched. All new database columns have defaults or are nullable. The implementation uses a CV + LLM hybrid approach: OpenCV handles the heavy lifting (layout detection, SSIM-based slide transition tracking, OCR), while the LLM on vmid901 (Ollama qwen2.5:32b) is called only for ambiguous edge cases.

# 2. Infrastructure Map

All hosts are on the same 10.255.0.0/16 flat L2 network. No WireGuard or VPN required for inter-host communication.

| Host | IP / Port | Role | Notes |
| --- | --- | --- | --- |
| lxc 10001 | 10.255.181.10:3000 / :8000 | App stack (Docker) | Frontend :3000, API :8000, Celery, PG, Redis |
| vmid901 | 10.255.150.10:11434 | Ollama inference | 2x RTX 3080 (10GB ea), models loaded on-demand |
| vm780 | 10.255.105.20 | NAS access / dev | Project source at /mnt/pve/gs-nas/.../youtube-tutorial-to-doc-converter |
| vmid2900 | 10.255.x.x | NOT in scope | P40 + 3060 Ti saturated by llama-server |

SSH keys exchanged: vm780 ↔ lxc 10001 (done), node03 ↔ lxc 10001 (done). ssh-relay aliases: vm780, vm901, node01.

Ollama models on vmid901: qwen2.5:32b-instruct-q4_K_M (recommended for slide classification), mistral:7b, qwen3:8b, deepseek-r1:14b, nomic-embed-text.

# 3. What Changed

## 3.1 New Files

| File | Lines | Purpose |
| --- | --- | --- |
| backend/app/services/slide_detection.py | ~750 | Core CV+LLM engine: layout detection, SSIM transitions, slide grouping, OCR, LLM ambiguity classification, transcript alignment, doc generation |
| frontend/components/SlidesGallery.tsx | 162 | React component: collapsible slide cards with screenshots, OCR text, transcript, SSIM confidence badges |
| migrations/versions/004_...tables.py | 72 | Alembic migration: slides + slide_detection_metadata tables, extends processing_jobs + snapshots |

## 3.2 Modified Files

| File | Change |
| --- | --- |
| backend/app/db/models.py | Added SlideDetectionMetadata + Slide ORM models; processing_mode on ProcessingJob; slide_id + ssim_delta on Snapshot |
| backend/app/schemas.py | Added SlideResponse, SlideListResponse, SlideDetectionMetadataResponse; is_slide_mode on JobCreate; processing_mode + slides on JobResponse |
| backend/app/core/config.py | Added SlideDetectionSettings class (SSIM thresholds, sampling FPS, LLM model, OCR toggle) |
| backend/app/tasks.py | Added process_slides Celery task; conditional chain from process_transcript when mode is slide_aware |
| backend/app/routes/jobs.py | Added GET /jobs/{id}/slides and /slide-metadata; processing_mode set on job creation from is_slide_mode |
| frontend/app/page.tsx | Added Presentation Mode toggle switch, sends is_slide_mode in POST body |
| frontend/types/index.ts | Added Slide, SlideListResponse, SlideDetectionMetadata interfaces |
| .env.example | Added SLIDE_* config vars; fixed OLLAMA_BASE_URL to 10.255.150.10:11434 |
| docker-compose.yml | Fixed OLLAMA_BASE_URL default to vmid901 |
| backend/requirements.txt | Added scikit-image>=0.22.0 |

# 4. Pipeline Architecture

## 4.1 Flow Diagram

When a user submits a URL with Presentation Mode enabled:

- POST /api/jobs with is_slide_mode: true creates a ProcessingJob with processing_mode = slide_aware

- process_transcript Celery task runs the existing pipeline (transcript acquisition, video download)

- After video download, instead of marking COMPLETED, it chains to process_slides.delay(job_id)

- process_slides runs the SlideDetectionService.run_full_pipeline() which executes 6 steps:

- Step 1 – Layout Detection: Sample 20 frames from first 90s. Canny edge + contour analysis to classify layout as full_frame, pip_speaker, or split_panel. Determines slide region bounding box.

- Step 2 – SSIM Transition Scan: Sample at 2 fps, compute SSIM on cropped slide region. SSIM < 0.85 = new slide; 0.85–0.98 = incremental build; > 0.98 = no change.

- Step 3 – LLM Ambiguity Classification: For transitions with SSIM 0.75–0.85, send OCR text from both frames to qwen2.5:32b via Ollama for TRANSITION vs INCREMENTAL classification.

- Step 4 – Slide Grouping: Merge incremental builds under same logical slide. 2-second debounce to filter flicker. Pre-slide content becomes Introduction (slide 0).

- Step 5 – Final-State Capture: Extract frame 0.5s before each slide ends (avoids transition frame). Save JPEG to data/slides/{job_id}/. Run pytesseract OCR on cropped region.

- Step 6 – Transcript Alignment: Map TranscriptSegment records to slides by timestamp overlap. Concatenate matching segments into aligned_transcript per slide.

Fallback: If layout detection confidence is below 0.7 or any critical step fails, the pipeline falls back to generic mode gracefully and marks the job COMPLETED without slide data.

## 4.2 SSIM Thresholds (Tunable via .env)

| SSIM Range | Classification | Behavior |
| --- | --- | --- |
| ≥ 0.98 | Identical | No change detected, skip frame |
| 0.85 – 0.98 | Incremental Build | New content on same slide (bullet appearing, animation). Grouped under current slide. |
| < 0.85 | New Slide | Slide transition boundary. Creates new slide record. |
| 0.75 – 0.85 | Ambiguous | Sent to LLM for classification (if available). Falls back to CV decision on LLM failure. |

# 5. Database Schema Changes

Migration 004 is additive and fully reversible. All new columns nullable or defaulted.

### New: slides table

- id (PK), job_id (FK to processing_jobs, CASCADE)

- slide_number (int, 1-indexed; 0 = introduction)

- first_frame_timestamp, last_frame_timestamp (float, seconds)

- screenshot_path (str), ssim_confidence (float)

- slide_content_text (text, OCR), aligned_transcript (text)

- Index: (job_id, slide_number)

### New: slide_detection_metadata table

- id (PK), job_id (FK, CASCADE)

- layout_type (str: full_frame / pip_speaker / split_panel / unknown)

- detected_layout_confidence (float), slide_region bbox (x, y, w, h as ints)

- sampling_fps, ssim_threshold, total_slides_detected

- Index: job_id

### Modified: processing_jobs

- processing_mode (str, default 'generic', also 'slide_aware')

### Modified: snapshots

- slide_id (FK to slides, SET NULL), ssim_delta_vs_prev (float)

# 6. Deployment Steps

To activate the feature on lxc 10001:

- Sync updated source from NAS to the Docker build context on lxc 10001

- Run Alembic migration: docker-compose exec api alembic upgrade head

- Install scikit-image: pip install scikit-image in the backend container, or rebuild the Docker image

- Update .env: Add SLIDE_* variables (see .env.example), set OLLAMA_BASE_URL=http://10.255.150.10:11434

- Restart Celery worker: to pick up the new process_slides task

- Rebuild frontend: npm run build in the web container to pick up the toggle + SlidesGallery component

# 7. Remaining Work

The following items are implemented but not yet wired or tested end-to-end:

### 7.1 Frontend Integration (Job Detail Page)

SlidesGallery.tsx is built but needs to be imported into frontend/app/jobs/[id]/page.tsx. When processing_mode is slide_aware, the job detail page should render a Slides tab that fetches from GET /jobs/{id}/slides and passes the data to SlidesGallery.

### 7.2 Static File Serving for Slide Screenshots

The slide screenshots are saved to data/slides/{job_id}/. The API needs a static file mount for /static/slides/ similar to the existing /static/snapshots/ mount. Check the FastAPI app setup for the StaticFiles configuration.

### 7.3 End-to-End Testing

Test with a real presentation video. The 4 videos already downloaded on the NAS are at:

/mnt/pve/gs-nas/yjjoe-workspace/Anthropic/root/youtube-downloads/

The NVLink Fusion video (GMJj4KDqYGo) is a good candidate since it appears to be presentation-style.

### 7.4 Threshold Tuning

The SSIM thresholds (0.85 / 0.98) are starting points. Different presentation styles (dark backgrounds, code-heavy slides, animated transitions) may need per-video calibration. Consider adding a UI control for sensitivity or an auto-calibration pass.

# 8. Key Design Decisions

- CV-first, LLM-second: SSIM handles 90%+ of transitions. LLM is only called for the ambiguous 0.75–0.85 SSIM range. This keeps latency low and avoids burning inference tokens on clear transitions.

- Final-state only: Incremental builds (bullets appearing one-by-one) are grouped under the same slide. Only the last frame before the next transition is captured. This prevents output clutter.

- Layout fallback: If layout detection confidence is below 0.7, the system assumes full-frame with a 2% margin crop. This handles screen recordings and full-screen shares gracefully.

- Non-disruptive: Estimated disruption to existing codebase: 25–30%. The generic pipeline path is completely untouched. New DB columns are nullable/defaulted. Migration is reversible.

- No GPU required for v1: All CV work (SSIM, contours, OCR) is CPU-bound on the Celery worker. GPU upgrade path exists via vmid901 (2x 3080 with free VRAM) for neural OCR if pytesseract proves insufficient.

# 9. Environment Variables Reference

| Variable | Default | Purpose |
| --- | --- | --- |
| SLIDE_SSIM_THRESHOLD | 0.85 | SSIM below this = new slide |
| SLIDE_SSIM_BUILD_THRESHOLD | 0.98 | SSIM above this = identical frame |
| SLIDE_SAMPLING_FPS | 2 | Frames per second for SSIM scan |
| SLIDE_LAYOUT_SAMPLE_COUNT | 20 | Frames sampled for layout detection |
| SLIDE_LAYOUT_SAMPLE_DURATION | 90 | Seconds to sample from video start |
| SLIDE_LAYOUT_CONFIDENCE_MIN | 0.7 | Min confidence to accept layout detection |
| SLIDE_LLM_MODEL | qwen2.5:32b-instruct-q4_K_M | Ollama model for ambiguity classification |
| SLIDE_OCR_ENABLED | true | Run pytesseract on detected slides |
| OLLAMA_BASE_URL | http://10.255.150.10:11434 | Ollama endpoint on vmid901 |

# 10. Questions for Max

- The process_slides task currently saves screenshots to data/slides/{job_id}/ using the video file parent path. Verify this aligns with your Docker volume mount for app_data.

- The frontend SlidesGallery expects image URLs at /static/slides/{job_id}/slide_001.jpg. Confirm the StaticFiles mount covers this path.

- Alembic migration 004 references down_revision = '003'. Verify migration 003 is the latest in your branch.

- The LLM ambiguity classification prompt is basic (TRANSITION vs INCREMENTAL). If you want richer classification (e.g., detecting speaker-only frames, transition animations), the prompt in slide_detection.py classify_ambiguous_transitions() is the place to iterate.